CONFETTI

Platform Migration Plan

Lovable → GitHub + Vercel + Capacitor

One Codebase → Web + iOS + Android

Prepared for: Tyrone Crossland

Date: May 25, 2026

Version 1.0

# 1. Executive Summary

Confetti is an AI-powered dining and nightlife concierge app. It currently runs on Lovable’s managed platform, which limits scalability, deployment control, and blocks app store publishing. This plan migrates the full codebase to a self-owned stack: GitHub for source control, Vercel for web hosting, and Capacitor for native iOS and Android builds—all from a single React codebase.

The migration preserves every feature, every user, and the existing Supabase backend. Nothing breaks for end users; they get a faster web experience plus native mobile apps.

## Current Stack vs. Target Stack

| Layer | Current (Lovable) | Target |
| --- | --- | --- |
| Source Control | Lovable editor + GitHub mirror | GitHub (sole owner) |
| Build / CI | Lovable cloud build | GitHub Actions (existing) |
| Web Hosting | Lovable CDN | Vercel (auto-deploy) |
| Auth Provider | @lovable.dev/cloud-auth-js | Supabase Auth (direct) |
| Backend | Supabase | Supabase (unchanged) |
| Mobile | None (web only) | Capacitor (iOS + Android) |
| AI Dev Workflow | Lovable AI editor | Claude / Cursor |

# 2. Phase 1 — Clean the Codebase (Days 1–2)

Goal: Remove every Lovable dependency so the app builds and runs independently.

### 2.1 Remove Lovable Auth

The primary blocker is @lovable.dev/cloud-auth-js. This package wraps Supabase OAuth with Lovable’s proxy. Replace it with direct Supabase Auth calls.

File to delete: src/integrations/lovable/index.ts

Package to remove: @lovable.dev/cloud-auth-js

Replacement pattern — every call to lovable.auth.signInWithOAuth(provider) becomes:

supabase.auth.signInWithOAuth({ provider, options: { redirectTo: window.location.origin + '/auth/callback' } })

### 2.2 Lovable File Audit

34 files in src/ reference “lovable.” Each must be reviewed. Most are imports of the auth wrapper and update to the direct Supabase call above. Action breakdown:

| # | File / Pattern | Action | Risk |
| --- | --- | --- | --- |
| 1 | src/integrations/lovable/index.ts | Delete entirely | Low |
| 2 | src/integrations/lovable/client.ts | Delete if exists | Low |
| 3 | Components importing lovable auth | Replace with supabase.auth | Medium |
| 4 | Route guards using lovable session | Switch to supabase.auth.getSession() | Medium |
| 5 | .lovable/ directory | Delete entirely | None |
| 6 | package.json lovable deps | npm uninstall @lovable.dev/cloud-auth-js | Low |
| 7 | vite.config lovable plugins | Remove if present | Low |
| 8 | Auto-generated comments | Remove //Lovable comments | None |

### 2.3 Clean Build Verification

- Run npm install after removing the Lovable package

- Run npm run build — must compile with zero errors

- Run npm run typecheck — no TypeScript errors

- Run npm run lint — no lint failures

- Test auth flow locally: Google sign-in, Apple sign-in, session persistence

# 3. Phase 2 — Vercel Deployment (Days 2–3)

Goal: Ship the cleaned codebase to Vercel so the web app is live on your own infrastructure.

### 3.1 Connect GitHub to Vercel

- Go to vercel.com → New Project → Import from GitHub

- Select the confettiplan repo (github.com/tcrosslandjr1/confettiplan)

- Framework Preset: Vite

- Build Command: npm run build

- Output Directory: dist

- Install Command: npm install

### 3.2 Environment Variables

Copy every variable from your .env.production into Vercel’s project settings. Critical ones:

| Variable | Source |
| --- | --- |
| VITE_SUPABASE_URL | Supabase dashboard → Settings → API |
| VITE_SUPABASE_ANON_KEY | Supabase dashboard → Settings → API |
| VITE_STRIPE_PUBLIC_KEY | Stripe dashboard |
| VITE_GOOGLE_MAPS_KEY | Google Cloud Console |
| VITE_OPENAI_API_KEY | OpenAI dashboard (if used client-side) |

### 3.3 Domain Setup

In Vercel project settings, add your custom domain (e.g., confettiplan.com or app.confettiplan.com). Vercel provides the DNS records—add them at your registrar. SSL is automatic.

### 3.4 Supabase Auth Redirect URLs

In Supabase dashboard → Authentication → URL Configuration, add your new Vercel domain to the Redirect URLs list. Remove the old Lovable URLs. This is critical—OAuth will fail without it.

### 3.5 SPA Fallback

TanStack Router needs all routes to serve index.html. Create a vercel.json in the project root:

{ "rewrites": [{ "source": "/(.*)", "destination": "/index.html" }] }

This replaces the service worker SPA fallback hack that was needed on Lovable.

# 4. Phase 3 — Capacitor Setup (Days 3–5)

Goal: Wrap the web app in native shells for iOS and Android using Capacitor.

### 4.1 Install Capacitor

npm install @capacitor/core @capacitor/cli

npx cap init "Confetti" "com.confetti.app" --web-dir dist

npm install @capacitor/ios @capacitor/android

npx cap add ios && npx cap add android

### 4.2 Build and Sync

Every time you update the web code, the native projects need a fresh copy:

npm run build && npx cap sync

### 4.3 iOS-Specific Setup

- Requires a Mac with Xcode 15+ installed

- Apple Developer Program membership ($99/year) — enroll at developer.apple.com

- Run: npx cap open ios — opens Xcode with the project

- Set Bundle Identifier to com.confetti.app in Xcode

- Configure signing: Xcode → Signing & Capabilities → select your team

- Add OAuth redirect: URL Schemes → com.confetti.app (for Google/Apple sign-in)

- Test on simulator or plugged-in device

### 4.4 Android-Specific Setup

- Install Android Studio

- Run: npx cap open android — opens Android Studio

- Set applicationId to com.confetti.app in build.gradle

- Configure OAuth redirect in AndroidManifest.xml for deep links

- Generate signing key: keytool -genkey -v -keystore confetti.keystore

- Test on emulator or plugged-in device

### 4.5 Native OAuth for Mobile

Mobile OAuth cannot use browser redirects. You need Capacitor’s Browser plugin or a custom URL scheme:

- Install @capacitor/browser for in-app browser OAuth

- Set Supabase redirect URL to com.confetti.app://auth/callback

- Add this URL scheme to both Xcode (iOS) and AndroidManifest.xml

- Listen for the deep link in your app to complete the OAuth flow

- Add the custom scheme URL to Supabase’s allowed redirect URLs

# 5. Phase 4 — App Store Submission (Days 5–7+)

Goal: Get Confetti listed on both the Apple App Store and Google Play Store.

### 5.1 Apple App Store (iOS)

| Step | Details |
| --- | --- |
| 1. App Store Connect | Create app listing at appstoreconnect.apple.com |
| 2. App Info | Name: Confetti, Category: Food & Drink / Lifestyle |
| 3. Screenshots | Required: 6.7”, 6.5”, 5.5” iPhones + iPad Pro |
| 4. App Icon | 1024×1024 PNG, no transparency, no rounded corners |
| 5. Privacy Policy | Required URL pointing to your privacy policy page |
| 6. Build Upload | Archive in Xcode → Distribute App → App Store Connect |
| 7. Review | Apple review typically takes 1–3 days |

### 5.2 Google Play Store (Android)

| Step | Details |
| --- | --- |
| 1. Play Console | Create developer account at play.google.com/console ($25) |
| 2. Create App | Name: Confetti, Category: Food & Drink |
| 3. Store Listing | Description, feature graphic (1024×500), screenshots |
| 4. App Icon | 512×512 PNG |
| 5. Content Rating | Fill out the IARC questionnaire |
| 6. Build Upload | Generate signed AAB: ./gradlew bundleRelease |
| 7. Review | Google review typically takes hours to 2 days |

### 5.3 Common Requirements

- Privacy policy page (required by both stores)

- Terms of service page

- Support email address

- Age rating / content classification

- Stripe note: both stores require native payment APIs for digital goods (Apple IAP / Google Play Billing). Physical goods and services like restaurant bookings can use Stripe directly.

# 6. Phase 5 — Post-Migration Workflow

Once migrated, your daily development workflow changes from Lovable’s editor to a professional setup:

### 6.1 Development Workflow

| Action | How |
| --- | --- |
| Edit code | Claude (Cowork) or Cursor AI on your local repo |
| Test locally | npm run dev → opens at localhost:8080 |
| Deploy web | git push to main → Vercel auto-deploys in ~60s |
| Deploy mobile | npm run build && npx cap sync → Xcode/Android Studio |
| Database changes | Supabase dashboard or migration files (unchanged) |
| Edge functions | supabase functions deploy (unchanged) |

### 6.2 CI/CD Pipeline

Your existing GitHub Actions workflows (build.yml, lint.yml, test.yml) continue working. Every push triggers type checking, linting, and tests before Vercel deploys.

### 6.3 AI-Assisted Development

You can continue using AI to build features. Claude (in Cowork mode) or Cursor can edit files directly in your repo, run builds, and push to GitHub—triggering automatic deployment. The experience is similar to Lovable but with full control over the code.

# 7. Migration Timeline

| Day | Phase | Deliverable | Status |
| --- | --- | --- | --- |
| 1–2 | Clean Codebase | Lovable deps removed, clean build | □ |
| 2–3 | Vercel Deploy | Web app live on Vercel + custom domain | □ |
| 3–5 | Capacitor Setup | iOS and Android projects building locally | □ |
| 5–7 | App Store Prep | Screenshots, listings, builds uploaded | □ |
| 7+ | Review & Launch | Apps approved and live on both stores | □ |

Total estimated time: 5–7 working days for a developer actively working the plan. App store review adds 1–3 additional days.

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| OAuth redirect misconfiguration | Users can’t sign in | Test every provider on every platform before going live |
| Lovable auth calls missed in audit | Runtime crashes | grep -r “lovable” src/ after cleanup; run full test suite |
| Apple review rejection | Delayed iOS launch | Follow App Store guidelines; avoid mentioning “web app” |
| Stripe in-app payment conflict | App store rejection | Use native IAP for digital goods; Stripe for physical services |
| TanStack Router 404s on Vercel | Broken deep links | vercel.json rewrites handle SPA fallback |

# 9. Cost Summary

| Item | Cost |
| --- | --- |
| Vercel (Hobby tier) | Free (upgradeable to Pro at $20/mo) |
| Apple Developer Program | $99/year |
| Google Play Console | $25 one-time |
| Supabase | Current plan (unchanged) |
| Capacitor | Free and open-source |
| Domain (if new) | ~$12–15/year |

Total launch cost: approximately $124–$139 plus your existing Supabase plan.

Ready to ship. Let’s build.